| members | Manual testing | API Testing | Database Testing | Automation Testing |
| --- | --- | --- | --- | --- |
| Omar Mohamed | -Home page -login page |  |  |  |
| Kerolis | -Payment page |  |  |  |
| Mariam Ali | -favourites -search feature |  |  |  |
| Marola Moriss | -Order page -Cart |  |  |  |

Group 3

1. Objective :

The objective of this testing is to ensure that the e-commerce website Project URL: https://bstackdemo.com/ functions correctly, is user-friendly, and provides a smooth experience for users from login to checkout without critical issues

2. Scope

-In Scope:

- Home Page

- Login Page

- Product Listing

- Search Feature

- Filter and Sort

- Favourites

- Cart

- Checkout and Payment

- Orders Page

- Logout

- Basic UI and Responsiveness

-Out of Scope:

- Real payment gateway integration

- Admin panel (if not included)

- Third-party services not implemented

3. Test Items (Modules)

- Home Page

- Login Page

- Orders Page

- Favourites

- Search Feature

- Cart

- Payment / Checkout Page

4. Test Types

- Functional Testing

- UI Testing

- Usability Testing

- Compatibility Testing

- Responsive Testing

- Regression Testing

- Smoke Testing

- Basic Performance Testing

- Basic Security Testing

5. Test Environment

- OS: Windows 10/11

- Browsers: Chrome, Edge, Firefox

- Devices: Desktop and Mobile

- Stable Internet Connection

- Test Accounts Available

6. Test Data

- Valid and invalid login credentials

- Empty inputs

- Product data (iPhone & Samsung)

- Search keywords (valid, invalid, partial)

7. Entry Criteria

- Requirements are defined

- Test environment is ready

- Stable build is available

- Test data is prepared

8. Exit Criteria

- All critical test cases are executed

- No open critical or blocker defects

- High severity bugs are fixed or accepted

- Regression testing is completed

9. Test Schedule

- The testing activities will be completed within (4 weeks):

- Sprint 0 (3 Days) – Preparation

- Test plan creation

- Test scenarios and test cases design

- Environment setup (Browsers, tools, accounts)

- Prepare test data

Sprint 1 (1 Week) – Manual Testing

Focus: Functional testing of core features

- Test Home page

- Test Login functionality

- Test Product listing

- Test Search and Filters

- Test Favourites

- Test Cart basic operations

Deliverables:

- Executed test cases

- Bug reports

- Test execution report

Sprint 2 (1 Week) – API Testing

- Focus: Backend validation

- Test Login API

- Test Product API

- Test Cart API

- Test Orders API

- Validate request & response

- Check status codes

Tools:  Postman

Deliverables:

- API test cases

- API test results

- Bug reports

Sprint 3 (1 Week) – Database Testing

- Focus: Data validation

- Verify user data in database

- Validate orders stored correctly

- Check cart data consistency

- Execute SQL queries for validation

Tools:  SQL Workbench

Deliverables:

- Database validation report

- Query results

- Bug reports

Sprint 4 (1 Week) – Automation Testing

- Focus: Automating critical flows

- Automate Login scenarios

- Automate Search functionality

- Automate Add to Cart

- Automate Checkout flow

- Execute automation scripts

Tools:  Selenium WebDriver

Deliverables:

- Automation scripts

- Execution reports

- Screenshots / logs